## Slide 1: ECE 540 Final Project Development Updates 11/21/15

## Slide 2
BotSim2.0 Long-Range Sensor Requirements
Source Code Review
Work In Progress
Source Code Development
Main Screen Build (1024 x 972)
BMP2COE Conversion Script (MATLAB)
Manual BMP File Build
Verilog Modules Modified for New Signals
Next Steps / HELP NEEDED

## Slide 3
BotSim2.0 Long-Range Sensor Requirements
Sensors to detect obstacles at two cells and beyond
  Begin with 4 cells deep (2 bits) Cells 2 – 5 visible
  Step to 8 cells deep (3 bits) Cells 2 – 9 visible
  Up to 16 cells deep (4 bits) Cells 2 – 17 visible
Long-range sensor register configuration:
7 6 5 4 3 2 1 0
}
}
LProxL LProxR

## Slide 4
Source Code Review (Bot_pgm31)
Bot Pseudo-code (Infinite loop)
while (1) {
get motor control input from "the system"
simulate the rojobot (was in rojobot.v)
accumulate motor distance changes since the last time rojobot moved
  if (distance change >= move threshold {
calculate new rojobot location coordinates
update rojobot's location and orientation
get new sensor values
update system interface registers
clear rojobot distance counters
clear accumulated motor distance changes
}
wait for next sample interval
}
Function: Get new sensor values
  Occurs during upd_sysregs function
  Executed through get_sensors function
    Checks current orientation
    Checks current location
  Checks sensors through set_senvalues
    Reads map locations
    Determines black line
    Determines obstacle (front, left or right)

## Slide 5
WIP: Source Code Development (LR Sensors)
All definitions added
  Defined REGBANK B register sF for LRSense
  Defined Port Address (PWR_LRSENSE: 0F)
  Added function: get_lrsense
  Currently writing algorithm for PSM code to follow
WIP: Main Screen Build
Unable to create full 1024 x 1024 image in paint
Creating 1024 x 972 image (upper-most portion)
  Lower 52 rows will be filled in by hand (copy / paste in .coe file)
Detail taking longer than anticipated through pixel coloring in Paint
  Added function: get_lrsense
WIP: BMP to COE Conversion script
Found MATLAB script online; currently unable to transpose data to output file properly due to unknown matrix output requirement.
*NOTE: Learned how to create BMP files manually

## Slide 6
Verilog Modules Changed for Long-Range Sensors
nexys4fpga.v
  Declare long-range sensor net (lrsense)
  Instantiate long-range sensor for bot.v
      .LRSense_reg(lrsense)
  Instantiate long-range sensor for nexys4_bot_if.v
      .PA_LRSENSE(lrsense)
nexys_bot_if.v
  Declared input (PA_LRSENSE)
  Declared CPU ROM port 8 (8'h08)
  Defined appropriate logic
bot.v
  Declared output (LRSense_reg)
  Instantiated new sensor signals
      .LRSense(LRSense_reg)
world_if.v
  Declared signal (LRSense)
  Declared BOT ROM port 15 (8’h0F)
  Defined appropriate logic

## Slide 7
Next Steps:
Fully Develop Bot ROM Instructions
Logic for long-distance obstacles
Push Button Control
Reinstall push button control
Integrate push button control with Project 2
Display Development
Successfully convert BMP to COE file
Display 1024 x 1024 image on screen
Display 512 x 512 World Map image from Project 2 in lower right corner of full display
CPU ROM Instructions
Test obstacles with re-positioned bot (start coordinates: 00, 00)
HELP NEEDED:
MATLAB pro to help debug script – anybody know MATLAB?

## Slide 8
End